Received by Mail from Lian on 2024-11-25:

| Requirements | Status and Comments by Lithodat on 2024-11-25 |
| --- | --- |
| All ontology fields mapped and approved (where mapping is provided) for adapters 1-6, including: - Adapter 4 mapping CA-39 - All yellow highlighted fields in master ontology | Will be done for specified mappings. More meetings are necessary, e.g. with Axel. |
| Combined data output with duplicates located | IsotopesAu decided in a Mail on 2024-11-12: “Option to add a “button” to download all data. We do not wish to do this. Instead, we’re directing anyone who would like all of the data to contact us first to understand what they’re looking for so we can provide the most suitable option for their purpose (ie API connection, Excel file).” So how shall we implement this? What does “with duplicates located” mean? |
| Contacts for each adapter added to documentation (see minutes from 7 Nov project meeting) | This is added to the package descriptions now: - Adapter 1+2: - HUGHES, Cath <ceh@ansto.gov.au> - Adapter 3: - Suckow, Axel (Environment, Waite Campus) <Axel.Suckow@csiro.au> - Adapter 4: - Welti, Nina (A&F, Waite Campus) <Nina.Welti@csiro.au> - Adapter 5+6: - Steph Hawkins <steph.hawkins@ga.gov.au> |
| Common standard import template | From Lithodat’s understanding this is the Adapter 4 template? It will be uploadable by adding it to the CSIRO DAP and tagging it so adapter 4 finds it. An alternative would be the Lithosurfer standard isotope template. If you wish, we can show you how this template works. |
| Adapter 1 isoscapes MVP CA-26 | Adapter 1 will be implemented. Data is marked as GENERATED_DATA. Wayne Noble how to show on UI? |
| Adapter 2 automation/updates workflow plan | Needs specification. Simplest: Email to support@lithosurfer.io with newest data. Will be uploaded within x days (x = two working days?). |
| Adapter 4 automation from CSIRO DAP (see Sirine’s email) | Yes, will be done. |
| Study details page – all associated samples/results displayed CA-27 | Wayne Noble |
| UI fixes CA-44 | Wayne Noble |
| ARDC FAIR Actions CA-29 | New column added in this FAIR implementation document. |
| Platform metrics CA-31 | Wayne Noble |
| Meta tag description for the site CA-23 | Wayne Noble |
| Raster file and shapefile output option CA-42 | We can do shapefile. Not sure how raster file can be done. Was it part of the agreed requirements? Also raster and shape files of what? |
| Secure website on all screen sizes (eg phones and tablets as well as laptop and desktop) | Working on it. |
| Ability for users to provide feedback that is collected in report form and accessible by data contributors so the datasets can be reviewed and improved | Needs specification. |
| Solution for how platform deals with provider databases not being available | Email will be send to contact persons of packages (see above). |
| Documentation |  |
| - Source code and documentation for adapters | see Jira |
| - Documentation, including example source code, to support the API connection from third-party applications | see Jira |
| - Detailed documentation on software and user functionality and a user guide (incl. how to connect additional databases/datasets to the platform) | see Jira |
| - Admin access/credentials to software back-end and front-end | Lithodat needs a list of users to become Supervisors of datapackages. |
| - Cybersecurity information | Please have a look at the CoreTrustSeal application |
| - Common ontology, data model, data vocabularies | This was published by CSIRO. |
| Ongoing support and maintenance |  |
| - Maintenance of the platform and manage approved upgrades and additions | Approved |
| - Assist with successful connection of new applications (technical support) | Approved |
| - Manage access (authentication) and security | Approved |