APPENDIX H: Isotopes.au Project

| Summary Federal National Stable Isotope Platform – Multi-Agency Scientific Data |  |
| --- | --- |

Integration

Project Overview: Isotopes.au is Australia's first national digital platform for standardising, integrating, and querying stable isotope laboratory data across federal agencies and research institutions. Developed by Lithodat Pty Ltd in partnership with CSIRO, ANSTO, Geoscience Australia, NMI, and ARDC, the platform demonstrates advanced capability in multi-agency data harmonisation, unified schema design, and FAIR-compliant scientific repository construction.

About Isotopes.au

Official Launch: CSIRO, Australia's national science agency, launched Isotopes.au on 18 February 2025 as an important new national resource of stable isotope data, food's unique fingerprint, that can be used to help protect and further grow Australia's reputation for high-quality, safe, and sustainably-produced food.

Isotopes.au consolidates a treasure trove of stable isotopic data from Australia's leading research agencies into a single, open-access and trusted resource, which can be used by regulators and industry to verify a food's provenance and sustainability claims and ensure compliance with trade regulations.

Isotope map of Australia created by CSIRO using data from Isotopes.au, demonstrating the platform's ability to visualize complex multi-agency isotopic datasets across the Australian continent.

What are isotopes? Stable isotope data can be used to identify where key food commodities were grown, as well as the amount of water or carbon emissions that were part of production. Isotopes are unique chemical "fingerprints" that imprint clues of a product's origin, as well as the inputs that went into production, and environmental factors like soil nutrients and groundwater flows.

CSIRO lead scientist, Dr Nina Welti, said Isotopes.au could underpin the development of sustainability standards for Australia's $80 billion agriculture and food export industry:

"Customers increasingly want to know where and how their food was sourced so they can make ethical and more sustainable choices. This is just the beginning of capturing Australia's wealth of isotopic data into one place—Isotopes.au—to help industries demonstrate how they're meeting environmental targets for greater transparency with trading partners and consumers."

— Dr Nina Welti, CSIRO Lead Scientist

Multi-Agency Partnership: Isotopes.au was developed by CSIRO in partnership with Geoscience Australia, the Australian Nuclear Science and Technology Organisation (ANSTO), and the National Measurement Institute, with co-investment from the Australian Research Data Commons (ARDC).

Future Expansion: Isotopes.au will continue to be expanded to include more data, broadening beyond land-based measurements. For example, the fisheries and aquaculture industry are set to reap benefits as additional applications are developed to track marine products through the supply chain.

National Alignment: Isotopes.au aligns with industry goals to consolidate data for more trusted supply chains, and aligns with the National Agricultural Traceability Strategy. It could also support the development of food circularity in production systems by underpinning safety standards for food reuse.

Platform Access: Explore Isotopes.au at

1. Executive Summary

1.1 What is Isotopes.au?

Isotopes.au is a federated data solution that integrates sample-based stable isotope data from diverse Australian federal agencies and research institutions into a unified, well-defined data model accessible through a web platform and API. The project was co-funded by the Australian Research Data Commons (ARDC) and led by CSIRO in collaboration with Geoscience Australia, the Australian Nuclear Science and Technology Organisation (ANSTO), and the National Measurement Institute (NMI).

Lithodat developed the complete platform by extending its LithoSurfer infrastructure to support isotope-specific data models. The system reads data from six institutional data sources, provided by three different agencies (ANSTO, CSIRO, Geoscience Australia), maps it to a consolidated national data model, and makes it publicly accessible via .

2. Multi-Agency Data Integration Architecture

2.1 Partner Institutions

Isotopes.au integrates data from five major Australian government agencies and research institutions:

| Institution | Role | Data Contribution |
| --- | --- | --- |
| CSIRO | Project Lead, Data Provider | Environmental isotopes laboratory data (2 data sources) |
| ANSTO | Data Provider | Isoscape datasets, GNIP (Global Network of Isotopes in Precipitation) data |
| Geoscience Australia | Data Provider | National isotope surveys, hydrochemistry datasets (2 data sources) |
| NMI | Standards Authority | Isotope measurement standards, calibration data |
| ARDC | Co-Funder | Australian Research Data Commons infrastructure funding |

2.2 Data Source Integration

The platform integrates 6 distinct institutional data sources through custom-developed adapters:

| Adapter | Institution | Data Source | Update Frequency |
| --- | --- | --- | --- |
| Adapter 1 | ANSTO | Isoscape datasets | Manual (on new data) |
| Adapter 2 | ANSTO | GNIP (precipitation isotopes) | Manual (on new data) |
| Adapter 3 | CSIRO | LabData (laboratory measurements) | Automated (daily) |
| Adapter 4 | CSIRO | DAP (Data Access Portal) | Automated (weekly) |
| Adapter 5 | Geoscience Australia | National isotope surveys | Automated (bi-weekly) |
| Adapter 6 | Geoscience Australia | Hydrochemistry datasets | Automated (bi-weekly) |

2.3 Unified Data Model (Ontology)

Lithodat designed a comprehensive isotope ontology together with all agencies to harmonize data across all institutional sources:

250+ Field Mappings: Standardized field definitions validated across all six data sources

97% Match Rate: After iterative refinement, ontology achieved 97% successful mapping of institutional fields

37 New Terms: Ontology expanded to accommodate agency-specific terminology

Controlled Vocabularies: Standardized terms for isotope types, measurement methods, material types, quality

flags

Semantic Alignment: Resolved duplicate labels (e.g., 'SampleID' vs 'Sample_ID'), inconsistent date formats,

overlapping definitions

Core Data Entities

| Entity | Description |
| --- | --- |
| Sample | Physical specimens with collection metadata, coordinates, lithology |
| Site | Sampling locations with geographic coordinates, environmental context |
| Measurement | Isotopic analyses with values, uncertainties, quality flags |
| Method | Analytical procedures, instruments, standards, reference materials |
| Agent | Laboratories, analysts, organizations responsible for data |

3. Project Details

| Attribute | Details |
| --- | --- |
| Project Name | Isotopes.au: Federal National Stable Isotope Data Platform |
| Platform URL | https://app.isotopes.au/ |
| Project Location | Australia (nationwide) |
| Client/Partners | CSIRO, Geoscience Australia, ANSTO, National Measurement Institute, ARDC |
| Funding | Australian Research Data Commons (ARDC) + CSIRO co-funding |
| Contract Value | $400,000 AUD |
| Contract Duration | 2023 – 2025 (ongoing hosting and support) ¦ Total Program: 2024 – 2028 |
| Start Date | May 2023 |
| Delivery/Completion | Platform operational (ongoing expansion to 2028) |
| Project Lead (Lithodat) | Dr. Fabian Kohlmann – Managing Director |
| Technical Lead (Lithodat) | Moritz Theile – Operations Director |
| Architecture Lead (Lithodat) | Wayne Noble – Technical Director |
| Reference Contact | Dr. Nina Welti CSIRO – Environmental Isotopes Laboratory Email: nina.welti@csiro.au |

4. Data Ingestion Architecture

The platform implements a hybrid ingestion model supporting both automated and manual data workflows:

Automated Adapters

Six custom adapters connect institutional data sources to the platform:

Adapter Logic: Java Spring Boot applications hosted on Lithodat AWS infrastructure

Mapping Algorithms: Translate arbitrary data source formats to consolidated isotope ontology

Update Strategy: Delete-and-transmit-all approach for data synchronization

Trigger Mechanisms: Automated (daily/weekly/bi-weekly) or manual depending on data source

Error Handling: Email notifications to institutional data stewards on adapter failures

Monitoring: Lithodat jobserver (jobserver.lithosurfer.io) provides scheduled execution and logging

Import Wizard (Semi-Automated)

For human-generated or legacy data that requires manual oversight:

Interactive Validation: User feedback loop identifies errors (missing columns, non-unique keys, data type

mismatches)

Field Mapping Accuracy: 93-96% across diverse datasets

Rejection Rate: Under 6% after QA validation pass

Import Time: Most datasets imported in under 15 minutes

Use Case: Small/irregular datasets, legacy archives, novel data structures

4.3 Supported Isotope Systems

| Isotope System | Status | Applications |
| --- | --- | --- |
| δ¹³C (Carbon-13) | ✅ Supported | Climate reconstruction, carbon cycling, food web analysis |
| δ¹⁸O (Oxygen-18) | ✅ Supported | Paleoclimate, hydrology, oceanography |
| δ²H (Deuterium) | ✅ Supported | Water sourcing, precipitation tracking, hydrology |
| δ¹⁵N (Nitrogen-15) | ✅ Supported | Nutrient cycling, contamination tracking, ecology |
| ⁸⁷Sr/⁸⁶Sr (Strontium) | ✅ Supported | Provenance studies, mineral exploration, geochronology |

4.4 Platform Features

Public Website: Geospatial map view with filtering, search, and download functionality

Protected Curator Area: Data package management, upload, editing, publishing workflows

Data Packages: Project-based organization with institutional ownership and access control

API Access: RESTful endpoints for data retrieval, upload, filtering (documented via Swagger)

MapBox Integration: Interactive maps with GeoJSON rendering for spatial visualization

Filtering Tools: Filter by isotope type, measurement method, material type, geographic region, date range

PID/IGSN/DOI Minting: Persistent identifiers for samples and datasets

Export Capabilities: GeoJSON, GIS export, CSV, API programmatic access

5. FAIR Compliance and Data Quality

5.1 FAIR Data Principles Implementation

Isotopes.au implements comprehensive FAIR (Findable, Accessible, Interoperable, Reusable) data principles:

| FAIR Principle | Implementation |
| --- | --- |
| Findable | • Persistent identifiers (DOI, IGSN) • Rich metadata with controlled vocabularies • Searchable web interface and API |
| Accessible | • Open API with authentication • Public web portal • RESTful web services (HTTP/HTTPS) |
| Interoperable | • Standardized ontology (250+ terms) • API returns JSON/GeoJSON • Integration with external systems (e.g., Australian Agricultural Data Exchange) |
| Reusable | • Comprehensive procedural metadata • Usage licenses defined • Provenance tracking • Quality flags and uncertainty measures |

6. Project Performance Evaluation

6.1 Overall Performance Rating

Performance Rating: Excellent (5/5)

100% successful delivery of multi-agency data integration platform

| Performance Metric | Rating | Evidence |
| --- | --- | --- |
| On-Time Delivery | Excellent | Platform operational within contracted timeline (2023-2025) |
| Technical Quality | Excellent | FAIR compliance, CoreTrustSeal-aligned infrastructure, 97% ontology match rate |
| Client Satisfaction | Excellent | Contract extension for ongoing hosting (2023-2025), program expansion to 2028 |

| Performance Metric | Rating | Evidence |
| --- | --- | --- |
| Budget Compliance | Excellent | Delivered within budget, ongoing support contract awarded |

6.2 Key Performance Outcomes

|  | ✅Multi-agency collaboration successfully managed (CSIRO, Geoscience Australia, ANSTO, NMI, ARDC)✅All deliverables met on schedule (2023-2025) ✅FAIR-aligned metadata governance successfully implemented across 6 data sources ✅Full AWS infrastructure deployment completed to specification ✅Client renewal for ongoing hosting and support demonstrates satisfaction ✅Cross-laboratory interoperability achieved across multiple federal agencies ✅Automated QA/QC pipelines operational and validated |
| --- | --- |

6.3 Client Satisfaction Indicators

Multi-Agency Success: Harmonized data standards across 5 Australian federal organizations (CSIRO, ANSTO, GA, NMI, 	ARDC)

Contract Extension: Ongoing hosting and support contract (2023-2025) with program expansion to 2028

Technical Achievement: Successfully unified 6 heterogeneous institutional data sources with 97% ontology match 	rate

Interoperability: Seamless integration with existing national infrastructure (EarthBank compatibility)

Reference Availability: Dr. Nina Welti (CSIRO) available to verify performance

8. Governance and Data Stewardship

8.1 Data Package Ownership Model

Isotopes.au implements institutional data sovereignty through data package architecture:

Package-Based Organization: Each adapter feeds into dedicated data package owned by contributing institution

Institutional Control: Agencies retain full control over their contributed datasets

Publishing Workflow: Data not visible to public until explicitly published by institution

Access Control: Role-based permissions (curator, contributor, public reader)

Team Collaboration: Institutional teams can collaborate on package development before publication

8.2 Adapter Hosting and Maintenance

Lithodat provides ongoing operational support for all 6 institutional adapters:

AWS Infrastructure Hosting: All adapters hosted on Lithodat's Elastic Beanstalk infrastructure

Automated Monitoring: Jobserver execution logs, error notifications to institutional contacts

Update Services: Adapter modifications available at fixed hourly rate

Adapter Source Code Availability: GitHub repository access for institutional developers

Scheduled Execution: Daily, weekly, or bi-weekly data synchronization depending on source

10. Alignment with GDAC-SA Requirements

| GDAC-SA Requirement | Isotopes.au Demonstration | Evidence |
| --- | --- | --- |
| Multi-agency integration | 5 federal agencies (CSIRO, ANSTO, GA, NMI, ARDC) | 6 institutional data sources integrated |
| National data standardization | Unified isotope ontology with 250+ terms | 97% field mapping success rate |
| Heterogeneous data harmonization | Diverse formats, conventions, metadata structures | 6 custom adapters + import wizard |
| FAIR data principles | CoreTrustSeal-aligned infrastructure | LithoSurfer platform certification |
| API interoperability | RESTful API with Swagger documentation | External system integration capability |
| Data governance | Package-based institutional ownership | Role-based access control, publishing workflows |
| Quality control | Automated QA/QC pipelines with validation | 93-96% import accuracy, <6% rejection rate |

Critical GDAC-SA Alignment: Isotopes.au solves the exact multi-agency data harmonisation problem that GDAC-SA faces. Where GDAC must integrate geological datasets across Saudi survey departments with inconsistent formats and conventions, Isotopes.au successfully harmonised isotope data across Australian federal agencies with equally diverse data structures. The technical approaches, governance frameworks, and integration architectures are directly transferable to the Saudi Geological Survey context.

For verification of project performance and technical details, contact:

Dr. Nina Welti 
CSIRO – Environmental Isotopes Laboratory 
Waite Campus 
Email: nina.welti@csiro.au

Lithodat Pty Ltd | ABN: 48 647 191 452 
Platform: 
Support: support@lithosurfer.io

Technical Documentation: System Documentation (14 January 2024) by Moritz Theile Partners: CSIRO, Geoscience Australia, ANSTO, NMI, ARDC 
Funding: Australian Research Data Commons (ARDC)